Azre storage account Name: sttfstate56838

Card Auth ↔ Settlement Reconciliation — Azure/Fabric Build Roadmap (Senior-Grade Edition)

A phased plan for building this project while learning Azure and Fabric along the way. Estimates assume ~5–8 hours/week of focused time. The sequencing matters more than the calendar. Total: ~8–9 weeks part-time.

Phase 0: Environment + IaC bootstrap (Week 1, ~6–8 hrs)

Goal: Working Azure subscription, Fabric capacity, a resource group you understand — and everything already in version control and Terraform from minute one.

- Create a GitHub repo before touching the Azure portal. Every artifact of this project lives here.

- Create Azure free trial or pay-as-you-go subscription

- Create a Fabric trial capacity (60-day free trial — start only when ready to actively build, it's time-boxed)

- Create one Resource Group for the project (e.g. rg-card-recon-portfolio)

- NEW: Bootstrap Terraform: provider config, remote state in an Azure Storage backend (state locking via blob lease — say this in interviews), and define the Resource Group + Key Vault in code rather than clicking them into existence

- NEW: Understand the honest boundary: Terraform manages the Azure resources (Event Hub, Key Vault, ADLS, Databricks workspace). Fabric items (Eventstream, Eventhouse, Data Activator) are not in standard Terraform — use Fabric's built-in Git integration for those. Knowing this split is itself a current, senior-level detail most candidates don't know.

- Set up a spending alert in Cost Management ($20–30 threshold) — before anything else

- Key Vault via Terraform, store a dummy secret, retrieve it via Azure CLI

What you'll learn: subscriptions, resource groups, RBAC basics, Key Vault, Terraform providers/state/backends, the Azure-vs-Fabric IaC split.

Watch out for: leaving Fabric capacity running unattended — pause it between sessions.

Phase 1: Streaming lane, end to end (Weeks 2–3, ~12–16 hrs)

Goal: Synthetic auth events flow from your laptop into Event Hub, through Eventstream, into Eventhouse, and show up in a Power BI tile — before you touch batch at all.

- Synthetic auth generator (Python)

- Faker/numpy-based generator emitting JSON auth messages

- Push to Event Hub via azure-eventhub

- NEW: Structure it as a proper Python package (src/ layout, config file for throughput/anomaly rates), not a loose script. Testable, installable, CI-able — this matters in Phase 3.

- Start simple: fixed rate, no anomalies yet — get the pipe working first

- Event Hub

- Namespace + event hub, partition keys and consumer groups

- NEW: Configure the dead-letter queue and deliberately push one malformed message to verify it lands there instead of silently vanishing or crashing your consumer. You'll reference this in Phase 4's drills.

- Confirm messages landing via Portal metrics

- Eventstream

- Event Hub as source, one simple transform (filter declined auths or add a derived column), route to Eventhouse table

- Eventhouse / KQL

- First KQL queries against the live table: counts, group-by MCC, rolling averages

- Slow down here — KQL is the most transferable skill in this phase

- Power BI

- DirectQuery to the Eventhouse table, one live tile: auths per minute or approval rate

- NEW: CI from day one

- GitHub Actions workflow: on every push/PR → ruff lint + pytest on the generator package

- Add the CI badge to your README. A green badge in week 2 signals engineering discipline before anyone reads a line of code.

- Standing rule from here on: every new Azure resource goes into Terraform, never ClickOps-only.

Milestone check: generator runs, Power BI tile updates near-real-time, CI green. Don't move to Phase 2 until this genuinely works.

Phase 2: Batch lane, independently (Week 4–5, ~10–13 hrs)

Goal: Synthetic settlement files land in ADLS and process through a Databricks medallion pipeline — completely separate from streaming.

- Settlement file generator (Python)

- Daily CSVs referencing auth_ids from Phase 1's generator (shared ID pool so they join later)

- Inject anomalies: missing settlements, amount mismatches, duplicates, late arrivals (T+5)

- NEW: The anomaly definitions live in a shared config/constants module — Phase 3's tests will import these exact cases as fixtures.

- ADLS Gen2 + Databricks

- NEW: Storage account and Databricks workspace via Terraform, not portal

- Raw CSVs in bronze/ container

- Small single-node cluster; bronze → silver (parse/clean), silver → gold (aggregate/dedupe)

- Unity Catalog basics if your workspace supports it

- NEW: Data quality checks in the silver layer

- Lightweight: schema validation, null checks on key fields, row-count sanity assertions between bronze and silver. Don't install Great Expectations for its own sake — hand-rolled checks are fine and easier to explain.

- NEW: Idempotent loading from the start

- Load settlement files with MERGE INTO, not blind append. When Phase 4 makes you re-ingest a duplicate file, this pays for itself.

Milestone check: clean gold-layer settlement table, independent of anything streaming-related.

Phase 3: Reconciliation join (Weeks 6–7, ~13–16 hrs)

Goal: Bring the two lanes together — and make the matching logic testable.

- Read Eventhouse auth table into Databricks (Kusto connector or OneLake/ADLS export — whichever your tier supports)

- Stream-static join: auths vs. settlements, watermark/tolerance window (flag unsettled after 72 hrs)

- Breaks table: unmatched auths, unmatched settlements, amount mismatches, duplicates

- Schedule as a Databricks job

- NEW: Extract matching logic into importable Python modules — notebooks become thin orchestrators

- This is the single most senior-sounding structural decision in the project. Notebook spaghetti is untestable; a recon/matching.py package with pure functions is. Most Databricks portfolio projects are 100% notebooks — yours won't be.

- NEW: pytest suite on the matching logic, using your anomaly injections as fixtures

- Test cases: exact match, drift within tolerance (pass), drift outside tolerance (break), duplicate settlement, missing settlement, late arrival, one-to-many partial settlement

- If you can't write a test for a case, your matching logic doesn't handle it — the tests are the specification.

- NEW: Idempotent reconciliation runs

- Each run gets a run_id; breaks table writes via MERGE INTO. Re-running yesterday's batch must not double-count breaks. Interviewers ask this specifically.

- NEW: One-paragraph backfill design note in the README

- "If the pipeline is down for 3 days, here's how I replay" — a short, concrete answer beats an improvised one in interviews.

What you'll learn: stream-static joins, watermarking, late-data handling, idempotency, testable pipeline design — the actual senior core of this project.

Phase 4: Failure drills (NEW — Week 8, ~3–4 hrs)

Goal: Break your own pipeline on purpose, and document what happened. This phase produces your best interview material.

Run each drill, observe, fix, and record it in failure_drills.md with the format: what I broke → observed behavior → fix → takeaway.

- Producer outage: stop the generator for an hour, restart — verify no data loss (Event Hub retention), verify gap is visible in KQL

- Duplicate file: re-upload yesterday's settlement CSV — verify idempotent loading catches it, breaks don't double-count

- Poison message: push malformed JSON — verify it lands in the DLQ, pipeline keeps flowing

- Late data: force a T+5 settlement — verify it's matched, aged out, or flagged per your design

- Job failure: kill a Databricks job mid-run — verify rerun completes safely and the breaks table stays consistent

Five documented war stories like these are worth more than another dashboard in a senior interview.

Phase 5: Observability, CI/CD, alerting, polish (Week 9, ~8–10 hrs)

- Data Activator: breaks-table threshold triggers (breaks > 50, auth aged past SLA)

- NEW: Pipeline health via Azure Monitor + Log Analytics

- Alert on Databricks job failure

- Freshness SLO: "auth table stale > 10 min → alert" — business alerting AND operational alerting is the senior pairing

- NEW: Meta-reconciliation: a scheduled check comparing Event Hub ingress count vs. Eventhouse row count — a reconciliation pipeline that reconciles itself is a lovely thing to demo

- NEW: CD workflow (GitHub Actions)

- PR → terraform plan posted as a comment; merge to main → terraform apply (with a manual-approval environment gate)

- Deploy the Databricks job from the repo so code promotion is reproducible

- Power BI: ops dashboard — open breaks, aging buckets, breach trend

- Documentation — the portfolio package:

- Architecture diagram

- README with real metrics (events/sec, tolerance rules, test count, CI badge)

- failure_drills.md linked prominently

- Short write-up of engineered anomalies and how the pipeline catches them

- Cost cleanup: pause/delete anything you're not actively demoing

Timeline summary

| Phase | Weeks | Focus |
| --- | --- | --- |
| 0 | 1 | Environment + Terraform bootstrap |
| 1 | 2–3 | Streaming lane + DLQ + CI |
| 2 | 4–5 | Batch lane + quality checks + idempotent loads |
| 3 | 6–7 | Reconciliation + pytest + idempotent runs |
| 4 | 8 | Failure drills |
| 5 | 9 | Observability, CI/CD, docs |

Total: ~8–9 weeks part-time. Don't compress Phase 1; don't skip Phase 4 — it's the cheapest, highest-return phase in the plan.

Notes

- Don't start Phase 2 until Phase 1's tile is genuinely live-updating. Debugging two unfinished pipelines at once is where self-directed projects stall.

- Keep a running log of every Azure/Fabric error and fix — interview material nearly as valuable as the project.

- The three artifacts interviewers will weight heaviest: the matching-logic design (Phase 3), the failure drills doc (Phase 4), and the Terraform + CI/CD repo structure (Phase 0/5). Cloud services are commodities; these three are yours.

- The GCP rebuild (Pub/Sub, Dataflow, BigQuery) remains a natural Phase 6 once this is stable — same architecture, different plumbing.